BOARD PAPER

AI investment portfolio:

funding decisions for the next 12 months

Board Investment Committee · Paper 4.2 · For decision

| Purpose | For decision |
| --- | --- |
| Meeting date | [Meeting date] |
| Prepared by | [Name, role] |
| Executive sponsor | [Name, role] |
| Classification | Confidential: Committee members only |
| Attachments | Appendices A to E |

Decision sought That the Committee approves scaling for 2 AI initiatives, gated pilot funding for 6, and a pause on 2 until they are redesigned; and caps AI spend at $120k a month.

Sample paper: fictional company and illustrative data.

Contents

1. Purpose	3

2. Recommendations	3

3. Executive summary	3

4. Background	4

4.1 The portfolio	4

4.2 How the assessment was done	4

5. Analysis	4

5.1 Claimed and evidence-backed benefit	4

5.2 Quality of the evidence	4

5.3 Initiative decisions and conditions	5

5.4 Warning signs	5

5.5 AI spend outlook	6

6. Financial implications	6

7. Risks	6

8. Governance and next steps	7

Appendix A. Initiative assessments	8

A.1 Product description generator	8

A.2 Payment fraud detection	8

A.3 Customer service assistant	9

A.4 Demand forecasting	9

A.5 Personalised recommendations	10

A.6 AI code assistant for engineering	10

A.7 Contract review assistant	11

A.8 Marketing image generation	11

A.9 Copilot licences for all office staff	11

A.10 Store operations voice assistant	12

Appendix B. Evidence register	13

Appendix C. Method and decision rules	15

C.1 Evidence-backed benefit	15

C.2 Decision rules	15

C.3 Spend outlook	15

C.4 Strength of the method settings	15

Appendix D. Glossary	17

Appendix E. Provenance and limitations	18

# 1. Purpose

This paper seeks the Committee's approval of funding decisions for Meridian Retail Group's portfolio of 10 AI initiatives. The decisions rest on a structured assessment of how much of each initiative's claimed benefit is supported by evidence, set against what it costs to run.

# 2. Recommendations

That the Committee:

- approves continued investment to scale Product description generator and Payment fraud detection, which together carry $1.0M a year of evidence-backed benefit for $300k a year to run;

- approves gated pilot funding for 6 initiatives, with further funding released only when each meets the condition set out in section 5.3;

- approves a pause on Copilot licences for all office staff and Store operations voice assistant until each has an accountable owner, a measured starting point and a profit-and-loss measure, avoiding about $1.0M of spend over 12 months;

- approves a cap on AI spend of $120k a month, with a spend review before month 3; and

- notes that $7.9M (64%) of the annual benefit claimed across the portfolio is not yet supported by evidence.

# 3. Executive summary

The business cases for the portfolio claim $12.2M a year in benefit. $4.4M (36%) of that is supported by evidence today. Against an annual run cost of $2.9M, the portfolio returns about $1.4M a year on the evidence, compared with $9.3M a year if every claim were realised.

| Measure | Value | Comment |
| --- | --- | --- |
| Claimed annual benefit | $12.2M | Across 10 initiatives |
| Evidence-backed annual benefit | $4.4M | 36% of the claim |
| Annual run cost | $2.9M | AI services, licences, platforms and people |
| Net annual value on the evidence | $1.4M | $9.3M if every claim were realised |
| Decisions | 2 · 6 · 2 | Scale · gated pilot · pause and redesign |
| Monthly spend against budget | Month 4 | When the likely case first exceeds $120k; month 3 if usage runs high |

Key points for the Committee:

- Two initiatives have earned scaling: Product description generator (62% evidence confidence) and Payment fraud detection (87% evidence confidence).

- The largest single claim, $3.1M a year from Copilot licences for all office staff, has the weakest support: 21% confidence, no accountable owner and no measured starting point.

- Only 5 of the 20 pieces of evidence provided are from A/B tests or production data; 4 are vendor claims or demonstrations, and 3 contradict the claim they were submitted for.

- Without the recommended pauses, monthly AI spend would pass the budget in month 4 and reach about $150k a month by month 12.

# 4. Background

## 4.1 The portfolio

Meridian Retail Group has 10 AI initiatives at different stages: 6 pilot, 1 scaling, 2 idea, 1 live. Together they carry $1.8M of one-off build cost and a monthly AI budget of $120k.

## 4.2 How the assessment was done

Each initiative's benefit was broken into the claims it depends on (17 claims in total), and each claim was weighed against the evidence supplied for it (20 items). Stronger evidence, such as production data and A/B tests, counts for more than weaker evidence, such as vendor claims and demonstrations; evidence that contradicts a claim reduces it. Benefit that no evidence covers is treated as unproven. Twelve months of AI spend were then simulated to give a likely range. Appendix C sets out the method in full.

# 5. Analysis

## 5.1 Claimed and evidence-backed benefit

The figure below compares each initiative's claimed annual benefit (outline) with the part supported by evidence (filled), coloured by the recommended decision.

Figure 1. Claimed versus evidence-backed annual benefit by initiative. Green: scale. Amber: gated pilot. Red: pause and redesign.

## 5.2 Quality of the evidence

The 20 pieces of evidence vary widely in how much they can be relied on. Each type carries a weight between 0.1 and 0.9 (Appendix C).

| Evidence type | Weight | Items | Supports | Contradicts |
| --- | --- | --- | --- | --- |
| Production data | 0.90 | 2 | 2 | 0 |
| A/B test | 0.80 | 3 | 3 | 0 |
| Backtest | 0.55 | 1 | 1 | 0 |
| Pilot telemetry | 0.50 | 7 | 5 | 2 |
| Expert estimate | 0.30 | 2 | 1 | 1 |
| Staff survey | 0.25 | 1 | 1 | 0 |
| Vendor claim | 0.10 | 3 | 3 | 0 |
| Demo | 0.10 | 1 | 1 | 0 |

Table 1. Evidence supplied, by type. 3 items contradict the claim they were submitted for; they are listed in Appendix B.

## 5.3 Initiative decisions and conditions

A gated pilot receives funding for its next proof only. The condition states what that proof must show before further funding is released.

| Initiative | Owner | Decision | Backed of claimed | Return | Condition to release funding |
| --- | --- | --- | --- | --- | --- |
| Product description generator | Director of E-commerce | Scale | $260k of $420k | 228% | Report realised savings to the Committee each quarter |
| Payment fraud detection | CFO | Scale | $780k of $900k | 247% | Report realised savings to the Committee each quarter |
| Customer service assistant | Head of Customer Care | Gated pilot | $730k of $1.8M | 17% | Usage cap in place; containment rate measured on all intents |
| Demand forecasting | VP Supply Chain | Gated pilot | $810k of $2.4M | 63% | Beats the current forecast on carrying cost over one full season |
| Personalised recommendations | Director of E-commerce | Gated pilot | $680k of $1.5M | 146% | A live A/B test shows the claimed conversion uplift |
| AI code assistant for engineering | CIO | Gated pilot | $170k of $650k | 175% | Cycle time measured before and after rollout; claim re-based |
| Contract review assistant | Head of Procurement | Gated pilot | $98k of $260k | 48% | Time per contract measured on a sample of 50 contracts |
| Marketing image generation | CMO | Gated pilot | $100k of $380k | 35% | Starting point measured before further spend; claim re-based |
| Copilot licences for all office staff | Not named | Pause and redesign | $660k of $3.1M | 29% | Accountable owner named, baseline measured and P&L measure agreed |
| Store operations voice assistant | Not named | Pause and redesign | $60k of $800k | −89% | Redesigned with evidence beyond vendor claims, or stopped |

Table 2. Recommended decision for each initiative. Return is evidence-backed annual benefit less run cost, divided by run cost.

## 5.4 Warning signs

5 initiatives carry one or more warning signs. Two or more warning signs rule out scaling regardless of the expected return.

| Initiative | Warning signs |
| --- | --- |
| Customer service assistant | Spend could run away |
| Copilot licences for all office staff | Starting point not measured; No accountable owner; No business (P&L) measure; Claim looks too good to be true |
| AI code assistant for engineering | Claim looks too good to be true |
| Store operations voice assistant | Starting point not measured; No accountable owner; Only vendor claims or demos; No business (P&L) measure |
| Marketing image generation | Starting point not measured; Claim looks too good to be true |

Table 3. Warning signs raised by the assessment.

## 5.5 AI spend outlook

If usage grows as planned, monthly AI spend passes the $120k budget in month 4 (month 3 if usage runs high). With the recommended pauses it stays well within budget.

Figure 2. Monthly AI spend: likely range (shaded), likely case as planned, likely case with the recommended pauses, and the monthly budget.

| Month | Likely range | Likely case | With pauses | Budget |
| --- | --- | --- | --- | --- |
| 3 | $110k to $120k | $120k | $62k | $120k |
| 6 | $130k to $150k | $140k | $76k | $120k |
| 9 | $140k to $170k | $150k | $80k | $120k |
| 12 | $140k to $170k | $150k | $81k | $120k |

Table 4. Monthly AI spend at selected months.

# 6. Financial implications

| Item | Amount | Basis |
| --- | --- | --- |
| Scaled initiatives: annual run cost | $300k | 2 initiatives; $1.0M a year of evidence-backed benefit |
| Gated pilots: annual run cost if all proceed | $1.6M | 6 initiatives; released stage by stage against conditions |
| Gated pilots: one-off build cost | $1.2M | As supplied in the business cases |
| Paused initiatives: spend avoided over 12 months | $1.0M | 2 initiatives; $1.0M a year of run cost |
| Monthly AI spend cap | $120k | Likely case reaches $81k a month by month 12 with the pauses |

Table 5. Financial implications of the recommendations. All amounts in US dollars, excluding GST.

# 7. Risks

| Risk | Rating | Consequence | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| $7.9M of claimed annual benefit is unproven | High | Net value of about $1.4M a year rather than $9.3M | Funding follows proof through gated pilots (recommendation b) | Executive sponsor |
| AI spend exceeds budget from month 4 | High | About $34k a month over budget by month 12 | Spend cap and review (recommendation d) | Chief Financial Officer |
| 2 initiatives have no accountable owner | Medium | Benefits are not managed or measured | Pause until an owner is named (recommendation c) | Chief Executive |
| Customer service assistant has no usage cap | Medium | Run cost can grow faster than benefit | Usage cap as a pilot condition (section 5.3) | Head of Customer Care |
| Store operations voice assistant rests on vendor evidence only | Medium | $530k a year at a negative return | Pause and redesign (recommendation c) | Not named |

Table 6. Principal risks. Ratings are the preparer's assessment.

# 8. Governance and next steps

| When | The Committee reviews | Decision then |
| --- | --- | --- |
| Month 2 | Spend against the $120k cap; usage cap in place for the customer service assistant | Confirm the cap, or adjust usage plans |
| End of quarter 1 | Condition results for the gated pilots; progress on the paused initiatives | Release, extend or stop each pilot; restart a paused initiative only if its conditions are met |
| Each quarter | Realised savings from the scaled initiatives against their evidence-backed benefit | Continue, or investigate a shortfall |
| Month 12 | A fresh assessment using the evidence gathered during the year | Next year's AI budget |

Table 7. Review timetable.

# Appendix A. Initiative assessments

Each initiative's assessment: the facts supplied, the recommended decision and its basis, and every claim with the evidence behind it.

## A.1 Product description generator

| Decision | Scale. Evidence confidence of 62% meets the 60% threshold, the return of 228% exceeds 100% and there are no warning signs. |
| --- | --- |
| Owner | Director of E-commerce |
| Stage | Scaling |
| Business measure | Conversion on new product pages (starting point measured) |
| Claimed annual benefit | $420,000 |
| Evidence-backed annual benefit | $258,300 (62% evidence confidence) |
| Annual run cost | $78,845; one-off build $70,000 |
| Return and payback | 228%; payback 4.7 months |
| Warning signs | None |
| Condition to release funding | Report realised savings to the Committee each quarter |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Generated descriptions lift conversion by 2% | 80% | 60% | A/B test: A/B test, 2 categories: +2.4% conversion, significant |
| Copywriter time per product falls by 70% | 20% | 68% | Production data: Copywriter time per SKU down from 25 to 7 minutes |

## A.2 Payment fraud detection

| Decision | Scale. Evidence confidence of 87% meets the 60% threshold, the return of 247% exceeds 100% and there are no warning signs. |
| --- | --- |
| Owner | CFO |
| Stage | Live |
| Business measure | Chargeback losses (starting point measured) |
| Claimed annual benefit | $900,000 |
| Evidence-backed annual benefit | $783,000 (87% evidence confidence) |
| Annual run cost | $225,553; one-off build $0 |
| Return and payback | 247%; payback within the first month |
| Warning signs | None |
| Condition to release funding | Report realised savings to the Committee each quarter |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Model blocks 40% more fraud at the same false-positive rate | 100% | 87% | Production data: 12 months live: chargebacks down 38% A/B test: Champion/challenger test confirmed the lift |

## A.3 Customer service assistant

| Decision | Gated pilot. Evidence confidence of 41% is below the 60% needed to scale, but the evidence-backed return is positive (17%) and the warning sign is addressable. |
| --- | --- |
| Owner | Head of Customer Care |
| Stage | Pilot |
| Business measure | Contacts resolved without an agent (starting point measured) |
| Claimed annual benefit | $1,800,000 |
| Evidence-backed annual benefit | $734,063 (41% evidence confidence) |
| Annual run cost | $628,716; one-off build $380,000 |
| Return and payback | 17%; payback 43.3 months |
| Warning signs | Spend could run away |
| Condition to release funding | Usage cap in place; containment rate measured on all intents |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Assistant resolves 35% of contacts without an agent | 70% | 42% | Pilot telemetry: 6-week pilot: 22% containment on all intents, 31% on the top 20 Vendor claim: Vendor case study quotes 40% containment |
| Customer satisfaction does not fall | 30% | 38% | Pilot telemetry: Post-chat CSAT 4.2 vs 4.3 for agents |

## A.4 Demand forecasting

| Decision | Gated pilot. Evidence confidence of 34% is below the 60% needed to scale, but the evidence-backed return is positive (63%). |
| --- | --- |
| Owner | VP Supply Chain |
| Stage | Pilot |
| Business measure | Inventory carrying cost (starting point measured) |
| Claimed annual benefit | $2,400,000 |
| Evidence-backed annual benefit | $810,000 (34% evidence confidence) |
| Annual run cost | $496,288; one-off build $450,000 |
| Return and payback | 63%; payback 17.2 months |
| Warning signs | None |
| Condition to release funding | Beats the current forecast on carrying cost over one full season |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Forecast error falls by 20% against the current planner | 60% | 41% | Backtest: Backtest on 2 years of data: error down 18% |
| Lower error converts into 8% less safety stock | 40% | 23% | Expert estimate: Planning lead estimates 5 to 10% safety-stock reduction |

## A.5 Personalised recommendations

| Decision | Gated pilot. Evidence confidence of 45% is below the 60% needed to scale, but the evidence-backed return is positive (146%). |
| --- | --- |
| Owner | Director of E-commerce |
| Stage | Pilot |
| Business measure | Average order value (starting point measured) |
| Claimed annual benefit | $1,500,000 |
| Evidence-backed annual benefit | $675,000 (45% evidence confidence) |
| Annual run cost | $274,616; one-off build $260,000 |
| Return and payback | 146%; payback 7.8 months |
| Warning signs | None |
| Condition to release funding | A live A/B test shows the claimed conversion uplift |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Recommendations lift average order value by 3% | 75% | 60% | A/B test: A/B test: +2.1% average order value |
| Recommendations do not cannibalise margin | 25% | 0% | Pilot telemetry (contradicts): Pilot shows a shift toward discounted items |

## A.6 AI code assistant for engineering

| Decision | Gated pilot. Evidence confidence of 26% is below the 60% needed to scale, but the evidence-backed return is positive (175%) and the warning sign is addressable. |
| --- | --- |
| Owner | CIO |
| Stage | Pilot |
| Business measure | Delivery throughput (story points) (starting point measured) |
| Claimed annual benefit | $650,000 |
| Evidence-backed annual benefit | $170,625 (26% evidence confidence) |
| Annual run cost | $62,120; one-off build $15,000 |
| Return and payback | 175%; payback 1.7 months |
| Warning signs | Claim looks too good to be true |
| Condition to release funding | Cycle time measured before and after rollout; claim re-based |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Engineers ship 15% more work | 70% | 38% | Pilot telemetry: Pull requests per engineer up 11% in pilot squads |
| Code quality does not fall | 30% | 0% | Pilot telemetry (contradicts): Defect escape rate up 9% in pilot squads |

## A.7 Contract review assistant

| Decision | Gated pilot. Evidence confidence of 38% is below the 60% needed to scale, but the evidence-backed return is positive (48%). |
| --- | --- |
| Owner | Head of Procurement |
| Stage | Pilot |
| Business measure | External legal spend (starting point measured) |
| Claimed annual benefit | $260,000 |
| Evidence-backed annual benefit | $97,500 (38% evidence confidence) |
| Annual run cost | $66,042; one-off build $60,000 |
| Return and payback | 48%; payback 22.9 months |
| Warning signs | None |
| Condition to release funding | Time per contract measured on a sample of 50 contracts |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| First-pass review cuts external counsel hours by 30% | 100% | 38% | Pilot telemetry: 15 contracts: counsel hours down 26% |

## A.8 Marketing image generation

| Decision | Gated pilot. Evidence confidence of 26% is below the 60% needed to scale, but the evidence-backed return is positive (35%) and the 2 warning signs are addressable. |
| --- | --- |
| Owner | CMO |
| Stage | Pilot |
| Business measure | Agency spend (starting point not measured) |
| Claimed annual benefit | $380,000 |
| Evidence-backed annual benefit | $99,750 (26% evidence confidence) |
| Annual run cost | $74,153; one-off build $40,000 |
| Return and payback | 35%; payback 18.8 months |
| Warning signs | Starting point not measured; Claim looks too good to be true |
| Condition to release funding | Starting point measured before further spend; claim re-based |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Generated images replace 40% of agency briefs | 70% | 38% | Pilot telemetry: Design team used generated images for 35% of briefs |
| Generated images meet brand and legal standards | 30% | 0% | Expert estimate (contradicts): Legal flags unclear rights on training data |

## A.9 Copilot licences for all office staff

| Decision | Pause and redesign. Evidence confidence of 21% with 4 warning signs, which rules out further investment until the gaps are closed. |
| --- | --- |
| Owner | Not named |
| Stage | Idea |
| Business measure | Productivity (unspecified) (starting point not measured) |
| Claimed annual benefit | $3,100,000 |
| Evidence-backed annual benefit | $662,625 (21% evidence confidence) |
| Annual run cost | $514,601; one-off build $50,000 |
| Return and payback | 29%; payback 4.1 months |
| Warning signs | Starting point not measured; No accountable owner; No business (P&L) measure; Claim looks too good to be true |
| Condition to release funding | Accountable owner named, baseline measured and P&L measure agreed |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Each office worker saves 4 hours a week | 80% | 25% | Vendor claim: Vendor study: 4 hours saved per user per week Staff survey: Survey of 40 trial users: 'feels faster' |
| Saved time is redeployed to valuable work | 20% | 8% | Vendor claim: Vendor ROI calculator |

## A.10 Store operations voice assistant

| Decision | Pause and redesign. The evidence-backed benefit ($60k) does not cover the annual run cost ($530k), and there are 4 warning signs. |
| --- | --- |
| Owner | Not named |
| Stage | Idea |
| Business measure | Productivity (unspecified) (starting point not measured) |
| Claimed annual benefit | $800,000 |
| Evidence-backed annual benefit | $60,000 (8% evidence confidence) |
| Annual run cost | $525,914; one-off build $520,000 |
| Return and payback | −89%; does not pay back |
| Warning signs | Starting point not measured; No accountable owner; Only vendor claims or demos; No business (P&L) measure |
| Condition to release funding | Redesigned with evidence beyond vendor claims, or stopped |

| Claim | Share of benefit | Confidence | Evidence supplied |
| --- | --- | --- | --- |
| Staff save 30 minutes a shift on stock queries | 100% | 8% | Demo: Vendor demo in one store |

# Appendix B. Evidence register

All 20 items of evidence supplied for the assessment. Weight is the reliance placed on each type (Appendix C).

| Ref | Initiative | Claim | Evidence type | Weight | Direction | Summary |
| --- | --- | --- | --- | --- | --- | --- |
| AI01-C01-E1 | Customer service assistant | Assistant resolves 35% of contacts without an agent | Pilot telemetry | 0.50 | Supports | 6-week pilot: 22% containment on all intents, 31% on the top 20 |
| AI01-C01-E2 | Customer service assistant | Assistant resolves 35% of contacts without an agent | Vendor claim | 0.10 | Supports | Vendor case study quotes 40% containment |
| AI01-C02-E1 | Customer service assistant | Customer satisfaction does not fall | Pilot telemetry | 0.50 | Supports | Post-chat CSAT 4.2 vs 4.3 for agents |
| AI02-C03-E1 | Product description generator | Generated descriptions lift conversion by 2% | A/B test | 0.80 | Supports | A/B test, 2 categories: +2.4% conversion, significant |
| AI02-C04-E1 | Product description generator | Copywriter time per product falls by 70% | Production data | 0.90 | Supports | Copywriter time per SKU down from 25 to 7 minutes |
| AI03-C05-E1 | Demand forecasting | Forecast error falls by 20% against the current planner | Backtest | 0.55 | Supports | Backtest on 2 years of data: error down 18% |
| AI03-C06-E1 | Demand forecasting | Lower error converts into 8% less safety stock | Expert estimate | 0.30 | Supports | Planning lead estimates 5 to 10% safety-stock reduction |
| AI04-C07-E1 | Copilot licences for all office staff | Each office worker saves 4 hours a week | Vendor claim | 0.10 | Supports | Vendor study: 4 hours saved per user per week |
| AI04-C07-E2 | Copilot licences for all office staff | Each office worker saves 4 hours a week | Staff survey | 0.25 | Supports | Survey of 40 trial users: 'feels faster' |
| AI04-C08-E1 | Copilot licences for all office staff | Saved time is redeployed to valuable work | Vendor claim | 0.10 | Supports | Vendor ROI calculator |
| AI05-C09-E1 | Payment fraud detection | Model blocks 40% more fraud at the same false-positive rate | Production data | 0.90 | Supports | 12 months live: chargebacks down 38% |
| AI05-C09-E2 | Payment fraud detection | Model blocks 40% more fraud at the same false-positive rate | A/B test | 0.80 | Supports | Champion/challenger test confirmed the lift |
| AI06-C10-E1 | Personalised recommendations | Recommendations lift average order value by 3% | A/B test | 0.80 | Supports | A/B test: +2.1% average order value |
| AI06-C11-E1 | Personalised recommendations | Recommendations do not cannibalise margin | Pilot telemetry | 0.50 | Contradicts | Pilot shows a shift toward discounted items |
| AI07-C12-E1 | AI code assistant for engineering | Engineers ship 15% more work | Pilot telemetry | 0.50 | Supports | Pull requests per engineer up 11% in pilot squads |
| AI07-C13-E1 | AI code assistant for engineering | Code quality does not fall | Pilot telemetry | 0.50 | Contradicts | Defect escape rate up 9% in pilot squads |
| AI08-C14-E1 | Store operations voice assistant | Staff save 30 minutes a shift on stock queries | Demo | 0.10 | Supports | Vendor demo in one store |
| AI09-C15-E1 | Contract review assistant | First-pass review cuts external counsel hours by 30% | Pilot telemetry | 0.50 | Supports | 15 contracts: counsel hours down 26% |
| AI10-C16-E1 | Marketing image generation | Generated images replace 40% of agency briefs | Pilot telemetry | 0.50 | Supports | Design team used generated images for 35% of briefs |
| AI10-C17-E1 | Marketing image generation | Generated images meet brand and legal standards | Expert estimate | 0.30 | Contradicts | Legal flags unclear rights on training data |

# Appendix C. Method and decision rules

## C.1 Evidence-backed benefit

Each claim's confidence starts at zero and rises with each piece of supporting evidence, in proportion to the weight of its type and an overall evidence factor of 0.75. Contradicting evidence reduces confidence. An initiative's evidence-backed benefit is the sum, across its claims, of each claim's share of the benefit multiplied by its confidence. Benefit not covered by any claim counts as unproven.

| Evidence type | Weight |
| --- | --- |
| Vendor claim | 0.10 |
| Demo | 0.10 |
| Staff survey | 0.25 |
| Expert estimate | 0.30 |
| Pilot telemetry | 0.50 |
| Backtest | 0.55 |
| A/B test | 0.80 |
| Production data | 0.90 |

Table C1. Weight given to each type of evidence.

## C.2 Decision rules

- Scale: evidence confidence of 60% or more, an evidence-backed return of 100% or more, and no more than one warning sign.

- Pause and redesign: evidence confidence below 35% with three or more warning signs, or a negative evidence-backed return (unless the initiative is new and not declining).

- Gated pilot: all other initiatives.

## C.3 Spend outlook

Twelve months of AI spend were simulated 2,000 times, varying the adoption ramp, reach, growth in usage per request and the path of model prices. The likely range is the 10th to 90th percentile; the likely case is the median.

## C.4 Strength of the method settings

Each setting the method uses is recorded with how strong the case for it is. Settings graded "Assumed" are practitioner judgement, published so that they can be challenged; the Committee can apply its own thresholds to the figures in this paper.

| Setting | Grade |
| --- | --- |
| Evidence types count from 0.1 (vendor claim or demo) to 0.9 (live production data); staff surveys 0.25, pilots 0.5, A/B tests 0.8. | Assumed |
| Each piece of supporting evidence can lift a claim's confidence by up to 75% of its strength. | Assumed |
| Default price for frontier AI models: about $3 per million input tokens and $15 per million output tokens. | Assumed |
| An initiative is suggested for funding when its evidence confidence is at least 60 out of 100, its evidence-adjusted return is at least 1x its cost, and it has no more than one red flag. | Assumed |
| A live initiative running 12 months or more with under 80% of its claimed benefit showing up is suggested for review. | Assumed |
| More than one of the six red flags (for example no baseline, no profit-and-loss measure, unbounded cost) rules out funding; three or more with low confidence lead to stop or redesign. | Assumed |
| An initiative is suggested to stop or redesign when its evidence confidence is below 35 with three or more red flags, or its evidence-adjusted return is negative (unless it is new and not declining). | Assumed |

# Appendix D. Glossary

| Term | Meaning |
| --- | --- |
| Claimed benefit | The annual benefit stated in an initiative's business case. |
| Evidence-backed benefit | The part of the claimed benefit supported by the evidence supplied, after weighting by evidence type. |
| Evidence confidence | Evidence-backed benefit as a share of claimed benefit, from 0% to 100%. |
| Run cost | The annual cost of running an initiative: AI services, licences, platforms and the people who operate it. |
| Return | Evidence-backed annual benefit less annual run cost, divided by annual run cost. |
| Payback | The months of evidence-backed benefit needed to recover the one-off build cost. |
| Gated pilot | Funding for the next proof only, with further funding released when a stated condition is met. |
| Warning sign | A gap that makes a benefit unlikely to be realised or measured, such as no owner or no measured starting point. |
| Likely range | The 10th to 90th percentile of simulated monthly AI spend. |

# Appendix E. Provenance and limitations

| Assessment engine | AI Business Case Engine, version 1.1.0 (Signal Band) |
| --- | --- |
| Method as of | 2026-10-16 |
| Assessment run | 24 October 2026 at 7:37 am |
| Inputs | 10 initiatives, 17 claims, 20 evidence items and a $120k monthly budget, as supplied by Meridian Retail Group |
| Reproducibility | The same inputs always produce the same result |
| Method settings register | Evidence register 22830d7, exported 2026-10-18 |

Limitations. The assessment relies on the information supplied and has not independently verified it. The figures are decision support, not financial, legal or investment advice, and may not reflect the organisation's current baseline. All amounts are in US dollars.

Prepared using the Signal Band AI Business Case engine (signalband.net).